DAMG 7374: Data Engineering

Impact of Generative AI with LLMs

PodcastIQ — AI-Powered Podcast Intelligence Platform

Project Log

Course Number:  7374-03

Term:  Spring 2026

Credit Hours:  4

CRN:  39499

Format:  Onsite with Virtual Components

Instructor:  Kishore Aradhya  |  k.aradhya@northeastern.edu

Team

Aadarsh Ravi

Dhanvardini Rajendran

Priyanka Mangrulkar

Week 1  (Feb 15 - Feb 20)

Project Domain Selection

Evaluated multiple domains and selected podcasts due to a clear unsolved problem — audio content is completely unsearchable. Finalized project vision: transform podcast transcripts into a semantically searchable, verifiable knowledge base using Snowflake Cortex and a multi-agent LangGraph system.

Architecture Design

Designed a 4-layer Snowflake architecture (RAW -> STAGING -> CURATED -> SEMANTIC) and a 6-agent LangGraph system. Documented in planning.md and PRD.md.

Infrastructure Setup

Created Snowflake database PODCASTIQ with 6 schemas. Provisioned three warehouses — LOADING_WH (X-Small), TRANSFORM_WH (Small), SEARCH_WH (X-Small) — with auto-suspend policies to manage Snowflake credit usage.

Data Extraction

Finalized a list of 25 podcast channels across 6 genres (Tech/AI, Business, Startups, Science, Health, General). Built scripts/channel_extraction.py using the YouTube Transcript API to extract episode metadata and transcripts. Successfully extracted 250+ episodes into JSON files stored in data/raw/.

Profiling

Ran initial data profiling using ydata-profiling to understand transcript quality, null rates, and episode duration distributions. Generated HTML profiling reports.

Technical Challenges Faced

YouTube Transcript API returns auto-generated captions for many channels with ~85-90% word accuracy. Accepted this trade-off as the cost of free, scalable extraction.

Some channels (Joe Rogan 2022-2023) had no transcripts available due to Spotify exclusivity — worked around by pulling only 2024 episodes.

Initial extraction script was not idempotent; refactored to skip already-extracted episodes using a progress tracking JSON file.

Week 2  (Feb 21 - Mar 17)

Snowflake Loading Pipeline

Built scripts/snowflake_loader.py to PUT local JSON files to a Snowflake internal stage and COPY INTO RAW.EPISODES. Used MERGE INTO for RAW.CHANNELS to prevent duplicate channel records. Loaded 250+ episodes with 0 errors.

Staging Layer (DBT)

Created STAGING.STG_EPISODES to flatten the raw VARIANT JSON into 22 typed columns (title, channel, duration, publish_date, view_count, etc.). Created STAGING.STG_SEGMENTS using LATERAL FLATTEN to explode transcript segments, with noise removal to filter out segments shorter than 3 words.

Intermediate Layer (DBT)

Created STAGING.INT_EPISODES joining episodes with channel metadata and adding quality metrics (word count, avg segment length). Created STAGING.INT_SEGMENTS adding YouTube timestamp deep-link URLs in the format https://youtu.be/{video_id}?t={start_seconds}s.

Snowflake DDL

Wrote and executed all DDL scripts for every layer under sql/ddl/, including tables for RAW, STAGING, CURATED, SEMANTIC, and APP schemas.

Technical Challenges Faced

LATERAL FLATTEN on nested JSON transcript arrays produced duplicate rows when combined with episode-level joins — resolved by pushing deduplication into the intermediate layer.

Snowflake RSA key-pair authentication setup required generating a .p8 private key and aligning the public key in Snowflake user profile. Took significant debugging time before the connection stabilized.

DBT profiles.yml configuration required choosing between externalbrowser and key-pair authenticator; settled on key-pair for non-interactive CI-compatible runs.

Week 3  (Mar 17)

Chunking (CUR_CHUNKS)

Created CURATED.CUR_CHUNKS using 120-second time-windowed chunks with 30-second overlap. Each chunk stores concatenated transcript text, start/end timestamps, word count, and a YouTube deep-link URL for one-click playback. Produced approximately 11,700 initial chunks.

Embeddings (SEM_CHUNK_EMBEDDINGS)

Generated 768-dimensional vector embeddings for every chunk using Snowflake Cortex snowflake-arctic-embed-m. Stored as VECTOR(FLOAT, 768) in SEMANTIC.SEM_CHUNK_EMBEDDINGS. Achieved 100% embedding coverage on first run.

Topic & Entity Extraction

Used Cortex llama3.1-70b to extract topics and named entities (people, organizations, technologies) per chunk. Stored structured outputs in SEM_CHUNK_TOPICS and SEM_CHUNK_ENTITIES.

Episode Summaries

Generated episode-level abstractive summaries using Cortex llama3.1-70b across all episodes. Stored in SEM_EPISODE_SUMMARIES.

Cortex Search Index

Created the PODCASTIQ_SEARCH Cortex Search service on top of SEM_CHUNK_EMBEDDINGS, enabling hybrid vector + keyword retrieval. Service went live on Feb 21.

Technical Challenges Faced

Cortex embedding generation cost was a concern at scale. Tested on a sample before running full corpus; confirmed X-Small warehouse was sufficient for batch embedding.

Initial chunk sizes of 60 seconds produced too many short, context-poor chunks. Doubled to 120 seconds after evaluating retrieval quality on sample queries.

Cortex Search requires a searchable text column — confirmed chunk_text was the right field after initial confusion about what drives retrieval ranking.

Week 4  (Mar 18 - Mar 20)

Time-Stratified Re-Extraction

Identified that initial extraction over-sampled recent episodes and under-sampled 2022-2023 content. Built scripts/time_stratified_extraction.py with publishedAfter / publishedBefore YouTube API filters to ensure 2-3 high-viewcount episodes per year per channel. Added 36 new episodes across 6 priority channels (All-In, a16z, Joe Rogan, My First Million, Diary of a CEO, Huberman Lab). Total corpus reached 286 episodes.

Pipeline Re-run

Re-ran snowflake_loader.py for 36 new episodes (0 errors), generated 2,097 new chunks and embeddings (9 seconds), and topic/entity extraction for all new chunks. Cortex Search auto-refreshes from SEM_CHUNK_EMBEDDINGS.

Data Validation (DBT Tests)

Ran full DBT test suite — 0 nulls on critical columns, 0 duplicate chunk IDs, 100% embedding coverage (13,807/13,807), all YouTube links valid format.

MVP LangGraph Agent System

Built the first working multi-agent pipeline with three agents:

Router Agent — uses Cortex llama3.1-8b to classify query intent as SEARCH / SUMMARIZE / COMPARE / RECOMMEND.

Search Agent — executes Cortex Search SEARCH_PREVIEW to retrieve top-8 chunks.

Summarization Agent — synthesizes a cited answer using Cortex llama3.1-70b.

Tested end-to-end: "What are the best strategies for building a startup?" -> SUMMARIZE -> 4-paragraph answer with YouTube citations. "Sam Altman predictions about AGI" -> SEARCH -> precise clips with timestamps.

Claim Extraction Pipeline

Built scripts/claim_extractor.py to extract structured claims from every chunk using Cortex llama3.1-70b. Classifies claims as VERIFIABLE_FACT / PREDICTION / OPINION / STATISTICAL with speaker inference. Full run across 13,802 chunks produced 8,660 claims across 2,317 chunks (~3.8 claims/chunk).

Speaker / Guest Extraction

Built scripts/guest_extractor.py using regex patterns per channel plus LLM fallback for ambiguous titles. Populated SEM_EPISODE_PARTICIPANTS with 683 rows; 220/286 episodes have identified guests (76.9% — above the 70-80% target).

Technical Challenges Faced

Claim extraction on 13,807 chunks approached Snowflake credit limits. Implemented batching with 100-chunk windows and a --limit flag for controlled runs.

Speaker attribution is inherently ambiguous in podcast transcripts. Resolved by combining title-based regex (host known per channel) with LLM inference for guest turns.

LangGraph state management required careful design of the PodcastIQState TypedDict to ensure agents only read/write their own keys without overwriting others.

Week 5  (Mar 20)

Neo4j Knowledge Graph Setup

Installed Docker Desktop and ran Neo4j Community Edition. Neo4j Browser live at localhost:7474.

Graph Data Model

Designed 5 node types — Channel, Episode, Person, Topic, Claim — and 7 edge types — PUBLISHED, FEATURES, DISCUSSED_IN, MENTIONS, MADE_BY, TAGGED_WITH, RELATED_TO. Created uniqueness constraints on all node types.

Graph Loader

Built scripts/neo4j_loader.py to export data from Snowflake and load into Neo4j. Final graph: 10,610 nodes and 27,807 relationships — far exceeding initial targets of 3,000 nodes and 10,000 edges.

Knowledge Graph Agent

Created langgraph_agents/agents/knowledge_graph.py. Agent translates natural language queries to Cypher using Cortex llama3.1-70b with 3-attempt retry logic on invalid Cypher. Added GRAPH query type to the Router. Test: "Who discussed AI safety?" -> 25 results, top speakers Emad Mostaque (161 mentions), Marc Andreessen (86 mentions).

Technical Challenges Faced

Cortex llama3.1-70b sometimes generated syntactically invalid Cypher. Implemented a retry loop with an error-correction prompt that feeds the Cypher error message back to the LLM for self-correction.

Neo4j Docker container used significant memory — configured heap size limits via environment variables to prevent OOM crashes.

Entity names are not normalized (e.g., "Sam Altman" vs "Altman"). Deferred full fuzzy entity resolution; implemented exact-match deduplication for the most common names.

Week 6  (Mar 20 - Mar 21)

Temporal Analysis

Built scripts/temporal_analyzer.py to detect how claims have evolved over time. Strategy: pair the earliest and latest claims on the same topic with >30 day gap between publication dates. Used Cortex llama3.1-70b to classify each pair into one of 5 drift types: REVISED / ESCALATED / SOFTENED / CONTRADICTED / CONFIRMED. Run produced 243 evolution pairs, with 144 classified as CONTRADICTED — showing significant opinion drift across the corpus.

Temporal Agent

Created langgraph_agents/agents/temporal.py. Routes by topic, speaker, drift type, or "recent" queries. Queries SEM_CLAIM_EVOLUTION joined with SEM_CLAIMS to return evolution narratives with YouTube URLs for both the original and evolved claim.

Comparison Agent

Created langgraph_agents/agents/comparison.py. Extracts entity1, entity2, and topic from the query; retrieves up to 15 claims per entity; synthesizes agreements, disagreements, and unique perspectives using llama3.1-70b. Test: "Compare Sam Altman vs Elon Musk on AI" -> 30 claims analyzed.

Recommendation Agent

Created langgraph_agents/agents/recommendation.py. Priority chain: guest -> channel -> topic -> recent fallback. Returns 10 deduplicated episodes with titles and YouTube links.

Insight Agent

Created langgraph_agents/agents/insight.py. Supports 5 insight types: channel_drift, channel_report, most_debated, top_speakers, top_topics. Meta-analysis query: "What are the most debated topics?" returns top 10 contested topics from the claims corpus.

Technical Challenges Faced

Temporal pairing logic initially produced pairs with <30 day gaps showing no meaningful drift. Added minimum gap and minimum claim length filters to improve pair quality.

Comparison agent initially retrieved claims from both speakers in a single query, mixing attribution. Resolved by running two separate Cortex Search calls with explicit speaker labels.

Insight GROUP BY queries on 8,660 claims were slow on X-Small warehouse. Optimized using Snowflake QUALIFY clause with ROW_NUMBER() for efficient ranking.

Week 7  (Mar 21 - Apr 11)

Hybrid Fact-Checking Pipeline

Built a 3-stage fact-checking system:

Stage 1: Cortex llama3.1-70b pre-filters claims as VERIFIED / FALSE / UNCERTAIN without web access — handles clear-cut cases cheaply.

Stage 2: For UNCERTAIN claims, calls Brave Search API (direct REST via X-Subscription-Token) to retrieve top 5 web results as evidence.

Stage 3: Cortex llama3.1-70b synthesizes a final verdict (VERIFIED / FALSE / OUTDATED / DISPUTED / UNVERIFIED) from the claim + web evidence.

Test 1: "Is exercise good for mental health?" -> VERIFIED (Stage 1 only). Test 2: "Fact check: Sam Altman said GPT-5 released in 2024" -> DISPUTED with 3 supporting URLs.

Batch Fact-Checker

Built scripts/fact_checker.py to process all VERIFIABLE_FACT and STATISTICAL claims in SEM_CLAIMS. Flags: --dry-run, --stage1-only, --limit, --web-budget (default: 500 web searches per run). Idempotent — only processes PENDING claims.

All 9 Agents Complete

Router, Search, Summarization, Comparison, Recommendation, Insight, Temporal, Knowledge Graph, Fact-Check — all wired into graph.py with conditional routing. End-to-end tested all 9 query types.

Technical Challenges Faced

Brave Search API free tier uses X-Subscription-Token header (not Authorization: Bearer) — took time to identify correct auth header from documentation.

Stage 2 web search budget needed a hard cap to prevent runaway API usage. Implemented a --web-budget counter that stops web calls at limit and marks remaining claims UNVERIFIED.

LangGraph conditional routing with 9 branches required careful edge configuration. Used a ROUTE_MAP dictionary to map Router output strings to node names, avoiding fragile if-else chains.

Week 8  (Apr 11 - Apr 17)

Streamlit Chat Interface

Built streamlit_app/app.py with a full conversational chat interface routing to all 9 agents. Each agent type renders a custom response card — Search/Summarize show source cards with YouTube timestamp links, Comparison groups claims by speaker with CLAIM_TYPE badges, Recommend deduplicates by title+channel, Insight renders dark-themed HTML tables.

Knowledge Graph Explorer Page

Built streamlit_app/pages/1_Graph_Explorer.py to query Neo4j interactively. Users enter natural language questions and see node/edge counts plus structured results.

Channel Dashboard Page

Built streamlit_app/pages/3_Channel_Dashboard.py showing per-channel fact-check accuracy (% verified, outdated, false), topic coverage bar charts, and guest network tables — all dark-themed to match the app.

Input Guardrails

Created streamlit_app/components/guardrails.py with four layers:

Query length check (3-500 characters)

Prompt injection detection via regex patterns targeting common jailbreak phrases

Scope classifier blocking medical/legal/financial/private information queries

Non-English script rejection using Unicode range detection

Wired into app.py before every agent_run() call. Added a real-person disclaimer to every assistant response per responsible AI guidelines.

Evaluation Suite

Built a complete evaluation framework under scripts/evaluation/:

router_eval.py — 48 test queries (6 per intent x 8 types), routing accuracy + llama3.1-8b vs 70b ablation

retrieval_eval.py — Precision@1/3/8 + MRR on 20 queries, LLM-as-relevance-judge

generation_eval.py — ROUGE-1/2/L, BERTScore F1, LLM-as-judge faithfulness/groundedness

latency_eval.py — End-to-end timing per agent type (mean + p95), 3 runs each

cost_eval.py — Token budget x Cortex pricing per agent, projected $/1,000 queries

domain_kpis.py — Corpus coverage, embedding completeness, evolution validity, YouTube URL check

run_all.py — Master runner with --quick flag, saves consolidated eval_summary.json

Technical Challenges Faced

Streamlit rerenders entire page on every interaction. Resolved using st.fragment for incremental rendering and @st.cache_data on all Snowflake/Neo4j queries — ~3x perceived speed improvement.

Neo4j Cypher results returned raw Python dicts. Implemented a custom formatter detecting node vs relationship results and rendering as structured tables.

Guardrail false positives initially blocked legitimate health queries (e.g., "What did Huberman say about sleep?"). Refined scope classifier to only block queries seeking personal advice, not general topic discussion.

BERTScore required transformers + torch which conflicted with existing dependencies. Pinned versions and isolated evaluation environment to resolve import errors.

Project Outcomes

| Metric | Target | Achieved |
| --- | --- | --- |
| Episodes Indexed | 290+ | 286 |
| Searchable Chunks | 20,000+ | 13,807 |
| Embedding Coverage | 100% | 100% |
| Claims Extracted | 5,000+ | 8,660 |
| Claim Evolution Pairs | 200+ | 243 |
| Neo4j Nodes | 3,000+ | 10,610 |
| Neo4j Edges | 10,000+ | 27,807 |
| Agents Functional | 9 | 9 / 9 |
| Search Latency (p95) | < 5 seconds | < 5 seconds |
| Snowflake Credits | < 400 | Within budget |

Key Design Decisions

Why Snowflake Cortex over external LLM APIs? All data stays within Snowflake — no PII leaves the warehouse. Cortex LLM calls are billed per token on the same account, simplifying cost tracking. Managed embeddings via arctic-embed-m eliminate the need for a separate vector database.

Why Neo4j alongside Snowflake? Snowflake handles tabular analytics and vector search well but cannot efficiently traverse multi-hop graph relationships. Neo4j handles these in milliseconds via Cypher. The two systems are complementary — Snowflake for retrieval, Neo4j for graph context enrichment (GraphRAG).

Why 120-second chunks over 60-second? Initial 60-second chunks produced too many context-poor fragments. 120-second chunks preserved semantic coherence while still enabling precise timestamp linking.

Why Brave Search over an MCP server? Direct REST API calls to Brave Search were simpler to integrate, more reliable, and stayed within the free tier quota. MCP server setup added complexity without material benefit.